## Slide 1: WELCOME TO THE Pre-Proposal Meeting FOR RFP:7179-20
Coordinated Human Services Transportation Plan

## Slide 2: AGENDA
Introductions
Project Overview
Deliverables Overview
Deliverables Key Dates
Estimated Project Schedule
Contract Award Process Key Dates
Questions & Answers

## Slide 3: INTRODUCTIONS - Project Managers
Transportation Planning Division Manager, Kathleen Bracke
Community Planning & Permitting Department Head, Dale Case
Boulder County Commissioners – Elise Jones, Deb Gardner, Matt Jones
YOUTH TRANSPORTATION PROGRAM MANAGER CAMMIE EDSON
MOBILITY FOR ALL PROGRAM MANAGER
ANGEL BOND

## Slide 4: PROJECT OVERVIEW
Advance: Boulder County’s 2020 Transportation Master Plan (TMP) planning efforts.
Address: Social equity concerns, funding challenges and opportunities, and an assessment of organizational and partnership capacity to make transportation more accessible to mobility-challenged and vulnerable populations.
Develop: A planning process that includes representatives of public, private, and non-profit transportation and human services providers and authentically engages members of the public. Complete additional research, as needed.
Create: A Coordinated Human Services Transportation Plan (CHSTP), which will help guide future workplans for the Mobility For All Program and the Youth Transportation Program within Boulder County’s Transportation Planning Division.
Budget: $80,000, subject to change based on accomplishable proposals.

## Slide 5: DELIVERABLES OVERVIEW
Project Management
  Prepare the finalized SOW and timeline (in partnership with Boulder County’s Project Management)
  Prepare/Provide materials & agendas for all virtual &/or in-person sessions
Prepare a Technical Memorandum
  Describe the current state of the programs, inventory of internal and external partnerships, identifies associated costs to develop and maintain the programs, and includes relevant conclusions about strategic alignment with other Boulder County Departments.
Data Analysis
  Identify and/or complete additional data analysis, if needed.
Community Engagement
  Conduct an inclusive and robust public and stakeholder engagement process
Prepare DRAFT Recommendations, Costs, & Actions
  Highlight current year to 5-10 years out potential action plans with potential funding sources
Prepare FINAL Boulder County’s First Coordinated Human Services Transportation Plan
  Strategically align with the TMP and other guiding Boulder County Plans and Denver Regional Council of Government Coordinated Transit Plan and Colorado Department of Transportation Goals
  Finalize a 5-10 year strategic plan and alignment with Boulder County TMP Objectives and Increase Accessibility Recommendations
  Finalize planning-level cost estimates for TMP Increase Accessibility Implementation Actions and recommendations derived from public engagement process
  Finalize proposing potential funding sources and requirements to access local, regional, state, and federal funding sources
  Identify coordination strategies that will meet transportation needs of vulnerable and underserved populations in Boulder County to access the pillars of family and individual stability: adequate food and nutrition, education, employment income stability, environmental health, health and well-being, housing stability, and safety.

## Slide 6: DELIVERABLES KEY DATES
December 2020 Contracting & Project Kick Off Meeting(s)
Feb 26, 2021 Technical Memorandum
June 30, 2021 DRAFT Recommendations, Costs, & Actions
August 31, 2021 FINAL CHST Plan

## Slide 7: ESTIMATED PROJECT SCHEDULE
Estimated Schedule
Consultants can propose an alternative schedule if Task 5 draft recommendations, cost estimates, and actions for 5-10 year work plans are completed by June 30, 2021.

## Slide 8: CONTRACT AWARD PROCESS KEY DATES
Oct 16, 2020 RFP Release
Oct 22, 2020 Pre-Proposal Meeting
Oct 26, 2020 Questions due to Boulder County by 2pm MST
Oct 28, 2020 Boulder County responds to questions
Nov 5, 2020 Last day to submit a proposal by 2pm MST
Nov 20, 2020 Proposals reviewed by review committee
Nov 30, 2020 Potential Interviews: 1pm, 2pm, 3pm (subject to change)
Dec 4-11, 2020 Consultant Selection
Dec 16, 2020 Execution of Agreement

## Slide 9: QUESTIONS & ANSWERS
We are done.
What questions do you have for us?
Action Item Reminders
Mon., Oct 26, 2020 on or before 2pm MST, Questions due to Boulder County
Submit via email to the Boulder County Purchasing Office at purchasing@bouldercounty.org
Thr., Nov 05, 2020 on or before 2pm MST, Last day to submit a proposal
Submit via email to the Boulder County Purchasing Office at purchasing@bouldercounty.org
Mon., Nov 30, 2020 Potential interviews
Hold for either 1pm, 2pm, or 3pm (subject to change)

## Slide 10: THANK YOU FOR ATTENDING THE Pre-Proposal Meeting FOR RFP:7179-20
Coordinated Human Services Transportation Plan